Annual Report for Amulree Village Hall SC029092, 1st Sept 24-31st Aug 2025

Following on from last year’s report, unfortunately we were unsuccessful with our insurance claim against Paul Haley contractor. With the help of a local couple, we sent letters asking for some recompense from the contractor but as expected there was no response.

As Haddows Perth were already the chosen contractor to install the new heating, an Air Source Heat Pump system, they were asked if they could look at and be willing to give estimates for continuing the work outstanding.

Work recommenced in January 2025, with Haddows/The Bathroom Company as the contractor, not easy for someone to take on someone’s else’s project and fix the errors which had been made. Work continued, always within the funds allocated for each part of the project.

Some adaptations were made to design, and planning secured for that. The accessible toilet is now within the new west side extension, and the storage area is one large room. The plant room has housed all the ASHP water tank and pipework and there are large radiators throughout. A new fire detection system has been installed, the entire building has been rewired, and new LED Lighting is ready to be finished.

Still awaiting the kitchen to be installed after painting and flooring laid.

Our Thrift shop week is not till October in 2025 so there has not been much income this year.

We are still receiving enquiries for use of the hall, so we look forward to being open again hopefully by the beginning of next year.