PORTSOY OUTDOOR POOL chair report 2026

| Trustees: Several trustees have resigned – OSCR website updated. | Need to increase no. of active members |
| --- | --- |
| Progress: Lease in place for top car park. Modulars purchased and in situ temporary in car park Need to progress with costings for moving to site plus work on actual pool. Need to progress with feasibility study and CAT – in order to support funding bids. New contact from Aberdeenshire Council supportive and interested in project. Insufficient members to attend Historic Boat Festival. | Minimal progress made this year unfortunately due to lack of capacity |
| Annual OSCR return: Submitted in time. | Complete. |
| Finance 2024/25 accounts opened at £14,666.46 Current bank balance is: £6957.75 - following purchase of modulars etc |  |
| Forward Plan: No meetings over the summer. Meeting 10.9.26. 7-8pm on teams. October AGM to be planned at September meeting Next meeting 19.11.26. |  |